# E-Commerce Development Proposal

Complete Admin & Management System with Progressive Web App (PWA)

## Executive Summary

This document outlines a comprehensive 45-day development plan to design, develop, test, and deploy a fully functional E-Commerce Admin & Management System along with a Mobile App–based Progressive Web App (PWA).

The solution will include:

- Complete Admin Panel

- Product & Inventory Management

- Order & Customer Management

- Website CMS & SEO Setup

- API Integrations (SMS, WhatsApp, Delivery, Push Notifications)

- Installable PWA Mobile Application

- Secure & Optimized Deployment

The system will be built from scratch using:

- Backend: PHP (Core / MVC Architecture)

- Database: MySQL

- Frontend: Bootstrap (Mobile-first responsive design)

- PWA Technologies: Service Workers, Web Manifest, Push API

# Project Timeline (45 Days)

# Phase 1 (Day 1–5): Planning & System Architecture

### 1-Requirement Finalization

- Business workflow documentation

- Admin & customer feature mapping

- API requirement identification

- User role definition (Admin, Sub-Admin, Customer)

### 2-Database Structure Planning

- ER Diagram design

- Normalized database schema

- Tables:

  - Users

  - Categories

  - Products

  - Product Variants

  - Orders

  - Order Items

  - Coupons

  - Notifications

  - Transactions

  - CMS Content

  - API Logs

### 3-Technology Stack Confirmation

- PHP (MVC Structure)

- MySQL Database

- Bootstrap 5 (Responsive UI)

- jQuery/AJAX for dynamic updates

- REST API architecture

### 4-API Documentation Review

- SMS API

- WhatsApp Business API

- Courier/Delivery API

- Push Notification Service

### 5-PWA Architecture Planning

- Service Worker strategy

- Offline caching plan

- Web App Manifest setup

- Push notification strategy

- Mobile-first navigation system

# Phase 2 (Day 6–15): Product Master Development

## 1. Category & Sub-Category Module

- Multi-level category support

- Slug-based SEO URLs

- Category image upload

- Category status (Active/Inactive)

## 2. Product Management Module

- Add/Edit/Delete Products

- SKU Management

- Product images (Multiple upload)

- Product description (Rich text editor)

- Stock management

- Price & Discount logic

## 3. Product Variants System

- Size/Color/Attribute variations

- Variant-level pricing

- Variant stock control

- Auto SKU generation

## 4. Featured Product Management

- Homepage featured section

- Best Seller tagging

- Trending Product tagging

## 5. Promo Coupon System

- Flat Discount

- Percentage Discount

- Expiry Date

- Usage Limit

- User-specific coupon restriction

- Auto validation during checkout

# Phase 3 (Day 16–25): Order Master Development

## 1. Courier Company Setup

- Multiple courier integration

- Tracking URL template

- Shipment status updates

## 2. Paid Order Management

- Order status flow:

  - Pending

  - Processing

  - Shipped

  - Delivered

  - Return

  - Cancel

- Invoice generation (PDF)

- Payment verification logs

## 3. COD Order Handling

- COD verification system

- COD confirmation SMS

- COD to Paid conversion option

## 4. Unpaid Order Tracking

- Abandoned cart tracking

- Payment reminder automation

- Email/SMS reminder integration

## 5. Customer Management

- Customer registration

- Order history

- Address management

- Wallet/credit system (optional)

- Purchase analytics

# Phase 4 (Day 26–35): Website Master & PWA Development

## Website Master (CMS Panel)

### 1. Banner Management

- Homepage slider

- Offer banners

- Category banners

### 2. Testimonials & Reviews

- Admin moderation system

- Star rating integration

- Verified purchase tagging

### 3. Contact & Social Integration

- Dynamic contact info

- Google Maps embed

- Social media links

- WhatsApp chat button

### 4. SEO Optimization

- Meta Title/Description

- Schema Markup

- Open Graph (OG Tags)

- XML Sitemap generation

- Robots.txt configuration

# Progressive Web App (PWA) Development

## 1. Mobile-First UI Design

- Clean product browsing UI

- Bottom navigation tabs

- Fast-loading product cards

- Optimized checkout flow

## 2. Installable App Feature

- Add to Home Screen

- App icon & splash screen

- Full-screen app experience

## 3. Push Notification Integration

- Order updates

- Promotional alerts

- Cart reminder notifications

## 4. Performance Optimization

- Lazy loading images

- Minified CSS/JS

- Optimized database queries

- Page speed optimization

# Phase 5 (Day 36–42): API Integration & Automation

## 1. SMS API

- OTP verification

- Order confirmation

- Shipping alerts

- Delivery confirmation

## 2. WhatsApp API

- Order updates

- Promotional campaigns

- Abandoned cart reminders

## 3. Delivery API

- Auto shipment creation

- Real-time tracking sync

- Status auto-update in admin panel

## 4. Push Notification API

- Web Push integration

- Campaign management dashboard

- Segmented push campaigns

# Phase 6 (Day 43–45): Testing, Security & Deployment

## 1. Complete System Testing

- Functional testing

- Module integration testing

- Checkout flow validation

- API response testing

## 2. Mobile & PWA Testing

- Android Chrome testing

- iOS Safari compatibility

- Install flow testing

- Push notification validation

## 3. Security Checks

- SQL Injection protection (Prepared Statements)

- XSS Protection

- CSRF Token Implementation

- Admin Role-based access control

- Password hashing (bcrypt)

## 4. Deployment

- SSL Installation

- Hosting setup

- Domain configuration

- Server optimization

## 5. Backup & Monitoring

- Automated database backup

- Weekly server backup

- Error logging system

- Performance monitoring

# Final Deliverables

- Fully Functional E-Commerce Admin Panel

- Complete Product & Order Management System

- Coupon & Promotion System

- API Integrated Notification System

- SEO Optimized Website Structure

- Mobile App Based Progressive Web App (Installable)

- Secure SSL Enabled Live Deployment

- Backup & Performance Optimization Setup

# Optional Add-On Features (Future Scope)

- Multi-Vendor System

- Razorpay/Stripe/UPI Integration

- Advanced Analytics Dashboard

- Loyalty Points System

- Referral Program

- Multi-Language Support

- Mobile Native App (Android/iOS)

# Maintenance & Support (Optional)

- 30 Days Free Bug Support

- Monthly AMC Option Available

- Feature Upgrade Support